Project Defect Log

Disaster Relief Resource Coordination System (Team 20) — Review 2 Delivery

| Project Name: | Disaster Relief Resource Coordination System |
| --- | --- |
| Document Version: | 2.0.0 |
| Total Defects Logged: | 10 Defects |
| Total Defects Resolved: | 10 Defects (100% Resolution Rate) |
| Open Defects Remaining: | 0 Defects |
| Quality Status: | VERIFIED & CLOSED |

1. Defect Classification & Severity Scheme

Defects logged during development, automated testing, and integration are classified according to severity and resolution lifecycle:

| Severity Level | Definition & Impact | SLA & Action Taken |
| --- | --- | --- |
| Critical | System crash, transactional data corruption, stock leakage, or security breach | Immediate hotfix prior to branch merge |
| High | Primary feature malfunction, broken template rendering, or unauthorized access | Resolved within sprint milestone with regression test |
| Medium | Data boundary bypass, input validation omission, or missing error feedback | Resolved with input validation guards and unit tests |
| Low | Minor UI alignment, cosmetic label mismatch, or non-blocking logging issue | Resolved during polish and refactor phase |

2. Master Defect Register

The register below documents all 10 defects identified during testing and integration, detailing the root cause, resolution commit, verification test, and final closed status:

| Defect ID | Module | Severity | Description & Root Cause | Resolution Details | Verification Test | Status |
| --- | --- | --- | --- | --- | --- | --- |
| DEF-001 | Inventory UI | High | Template Context Missing 'items' variable: When rendering inventory.html, the route passed inventory=... while the template referenced {% for item in items %}, causing blank table rendering. | Updated render_template() in routes/inventory.py to pass both items=items and inventory=items for backwards compatibility (Commit b0a692d). | test_inventory_routes_and_access | CLOSED |
| DEF-002 | Allocation | Critical | Non-Atomic Stock Deduction on Allocation Failure: Inventory stock was decremented before validating volunteer role. If volunteer assignment failed, stock remained deducted without rolling back. | Wrapped stock deduction, assignment record creation, request status transition, and audit logging into a single atomic transaction with try...except db.session.rollback(). | test_allocation_insufficient_stock_fails_atomically | CLOSED |
| DEF-003 | Incidents & Requests | Medium | Geographical Coordinates Out-of-Bounds Bypass: Latitude values > 90 and longitude values > 180 were accepted without validation, corrupting mapping coordinates and spatial queries. | Added explicit boundary checks (-90 <= lat <= 90) and (-180 <= lon <= 180) in create_incident() and create_relief_request(), returning HTTP 400 Bad Request on violation. | test_incident_rejects_invalid_latitude | CLOSED |
| DEF-004 | Inventory | Medium | Negative Quantity and Threshold Acceptance: Manual stock intake allowed negative numbers (quantity = -5, threshold = -10), breaking low-stock calculation logic and corrupting stock totals. | Added numerical input guards in create_inventory_item() raising ValueError('quantity cannot be negative') and ValueError('threshold cannot be negative'). | test_create_inventory_rejects_negative_quantity | CLOSED |
| DEF-005 | Reports & Audit | High | Unauthorized Access to Coordinator Reports & Logs: /reports/summary and /audit/ were protected only with @login_required instead of role checks, exposing administrative metrics to victims. | Implemented and applied @roles_required(['Coordinator', 'Admin']) decorator; unauthenticated users receive HTTP 401 and unauthorized roles receive HTTP 403 Forbidden. | test_summary_report_forbidden_for_victim | CLOSED |
| DEF-006 | Authentication | Critical | Plaintext Password Exposure Risk on User Ingestion: Helper registration scripts risked persisting raw passwords directly onto the database user model without cryptographic hashing. | Enforced salted PBKDF2-SHA256 password hashing in register_user() via werkzeug.security.generate_password_hash() and verified raw password strings are never saved. | test_password_is_hashed | CLOSED |
| DEF-007 | Notifications | High | Cross-User Notification Read Tampering: mark_notification_read(notification_id, user_id) failed to verify ownership, allowing any authenticated user to dismiss other users' alerts. | Added ownership verification check if notification.user_id != user_id: raise ValueError('Unauthorized'), preventing cross-account tampering. | test_mark_read_only_for_owner | CLOSED |
| DEF-008 | Volunteer Dispatch | Medium | Non-Volunteer Role Assigned to Delivery Tasks: Dispatch console permitted assigning users with 'Victim' role to delivery tasks, resulting in ordinary victims receiving dispatch tasks. | Added explicit role validation if user.role != ROLE_VOLUNTEER: raise ValueError('Assigned user must be a Volunteer'). | test_non_volunteer_cannot_be_assigned | CLOSED |
| DEF-009 | Authentication & RBAC | Critical | Public Registration Role Escalation Vulnerability (TEAM20-53): Callers could send role='Admin' or 'Coordinator' during self-registration, granting themselves elevated privileges. | Hardcoded role = ROLE_VICTIM in public registration routes; removed role selector dropdown from register.html; added admin-only role update endpoint. | test_api_registration_cannot_choose_role (9 tests) | CLOSED |
| DEF-010 | Resource Allocation | High | Allocation Context & Edge Cases (TEAM20-55): Dropdown context missing requests on error; allocating nonexistent request/item or invalid quantity led to 500 error instead of graceful error feedback. | Created assignments_page_context() helper to ensure dropdowns always populate; added guards in allocate_request() for nonexistent IDs, invalid quantities, and duplicate assignments. | test_allocation_rejects_nonexistent_request (8 tests) | CLOSED |

3. Defect Metrics & Resolution Summary

All 10 logged defects have been completely resolved and validated with automated regression test cases. There are zero open, unresolved, or deferred defects remaining for the Review 2 milestone.