Sprint Review and Retrospective Notes

Disaster Relief Resource Coordination System (Team 20) — Sprint 3 (Review 3) Delivery

| Project Name: | Disaster Relief Resource Coordination System |
| --- | --- |
| Team Members: | Vishal K V, SIVANESH, Sree Naresh A (Team 20) |
| Review Delivery: | Software Engineering Project — Review 2 Increment |
| Sprints Covered: | Sprint 1 (Foundations & Auth) & Sprint 2 (Operations & Delivery) |
| JIRA Stories Delivered: | 13 / 13 Stories Completed (100% Delivery) |

1. Sprint Review: What Was Delivered

The team successfully completed all 13 committed user stories for Review 2 delivery across Sprint 1 and Sprint 2. The table below details the delivered features, assigned team members, and JIRA issue references:

| JIRA ID | Module / Feature | Assignee | Delivered Scope & Deliverables | Status |
| --- | --- | --- | --- | --- |
| TEAM20-16 | Auth & Security | Vishal K V | User registration, PBKDF2 password hashing, login, session management, and logout. | Done |
| TEAM20-17 | Incidents | Vishal K V | Incident intake with severity levels, GIS coordinates, and active affected areas listing. | Done |
| TEAM20-18 | Inventory | Sree Naresh A | Multi-category warehouse stock intake, low-stock threshold alerting, and stock deduction. | Done |
| TEAM20-19 | Relief Requests | Sree Naresh A | Victim emergency request intake, coordinate boundary validation, and urgency rating. | Done |
| TEAM20-20 | Allocation | Sree Naresh A | Atomic inventory stock decrement coupled with volunteer assignment and rollback safety. | Done |
| TEAM20-21 | Volunteer Dispatch | SIVANESH | Coordinator dispatch console for matching pending requests with volunteers and stock. | Done |
| TEAM20-22 | Volunteer Tasks | SIVANESH | Task state machine allowing volunteers to transition deliveries (Assigned -> Completed). | Done |
| TEAM20-23 | Notifications | SIVANESH | In-app user notification inbox, unread status badges, and mark-as-read functionality. | Done |
| TEAM20-24 | Emergency Alerts | SIVANESH | Coordinator console for broadcasting urgent emergency alerts to all operational roles. | Done |
| TEAM20-25 | Volunteer Directory | SIVANESH | Operational directory displaying registered volunteers and active assignments. | Done |
| TEAM20-26 | Dashboard | Sree Naresh A | Analytical dashboard displaying KPIs: active incidents, pending requests, stock units. | Done |
| TEAM20-27 | Reports | Vishal K V | Summary metrics reporting, status-filtered request exports, and role-based protection. | Done |
| TEAM20-28 | Audit & Tests | Sree Naresh A | Immutable audit logging, multi-branch Git integration, and 45-test verification suite. | Done |
| TEAM20-53 | Security Hardening | Vishal K V | Fix public registration role escalation vulnerability; lock default role to Victim. | Done |
| TEAM20-54 | Security Testing | Vishal K V | Add 9 regression tests verifying role escalation prevention via API and HTML forms. | Done |
| TEAM20-55 | Allocation Dropdown | SIVANESH | Fix dropdown context helper ensuring form persists inputs and dropdown options on error. | Done |
| TEAM20-56 | Allocation Testing | SIVANESH | Add 8 integration tests for negative/zero qty, duplicate requests, and nonexistent IDs. | Done |
| TEAM20-57 | Quality Verification | Sree Naresh A | Execute baseline and full regression test suite (94 tests, 100% pass rate). | Done |
| TEAM20-58 | Documentation & Merges | Sree Naresh A | Update README, generate Word & Markdown dossiers, resolve conflicts, and merge to main. | Done |

2. Sprint Retrospective: What the Team Learned

A. What Went Well (Strengths & Successes)

1. Modular Blueprint Architecture: Transitioning from monolithic structure into modular blueprints (routes/ and core/) allowed each team member to develop independently on dedicated Git branches without merge conflicts.

2. Foundational 13 Tests as an Anchor: Stabilizing the 13 passing unit tests during Sprint 1 provided a safety net. Whenever new modules were merged, we immediately verified that the foundational 13 tests continued to pass.

3. Atomic Database Transactions: In disaster relief, race conditions can cause supplies to be double-allocated. Enforcing strict try...except db.session.rollback() in allocate_request guaranteed that inventory counts and assignments never desynchronize.

4. Dynamic Role-Based Navigation: Injecting current_user and user_role into template context dynamically customized navigation links and security boundaries for Victims, Volunteers, and Coordinators.

B. Challenges & What Could Have Been Better

1. Jinja2 Template Context Discrepancies: In early commits, routes occasionally passed mismatched dictionary keys (e.g. passing inventory=... when the template looped over items=...), causing silent UI rendering failures. UI automation tests inspecting rendered HTML markers resolved this issue.

2. Geographic Boundary Edge Cases: Initial intake endpoints allowed latitude > 90 and longitude > 180. These were caught during boundary testing and resolved by adding strict validation guards.

3. Test Database Contamination: Early tests shared a single SQLite file, causing test ordering dependencies. Adopting pytest's tmp_path fixture to spin up a clean isolated database per test eliminated all flaky test behavior.

C. Key Technical & Engineering Takeaways

1. Security Beyond Authentication: Simply authenticating a user is insufficient; strict Role-Based Access Control (RBAC) decorators (@roles_required) must guard administrative reports, audit trails, and dispatch consoles to prevent horizontal and vertical privilege escalation.

2. Defensive Audit Logging: Recording user actions, timestamps, and target entity IDs in an immutable AuditLog table proved invaluable for debugging state transitions and verifying security compliance.

3. Dual-Protocol Endpoints: Designing routes to support both JSON API payloads and HTML browser form submissions allowed seamless automated testing and flexible front-end rendering.

3. Action Items & Roadmap for Review 3

1. Background Task Processing: Implement background queue workers (Celery/Redis) for large-scale SMS/email broadcasts during disaster emergencies.

2. Interactive GIS Mapping: Integrate Leaflet.js / OpenStreetMap to visually render incident clusters and relief centers on the dashboard.

3. API Pagination & Rate Limiting: Add pagination to /requests, /inventory, and /audit to support enterprise-scale data volumes during prolonged disaster responses.